## Slide 1
MOps Weekly Review
Team Performance, Campaign Results & Strategic Roadmap
October 22, 2026 | Project Review Meeting
1

## Slide 2
RETROSPECTIVE
Reviewing Last Week
Oct 15-21, 2026
2

## Slide 3
RETROSPECTIVE
Executive Summary
Oct 15-21, 2026
38
Total Completed
38 tasks shipped (32 assigned + 6 unassigned) - Aayushi 12, Felipe 11, Harish 9
13 SFDC campaigns created/launched -> 5,854 contacts+leads reached, 5,840 responses, 11 opportunities, $84,300.60 pipeline
17% within SLA this week (1 of 6 scored SFDC-campaign-creation completions) - avg cycle time 15.8 business days (6.8 bd excluding one 61-day backlog clearance)
SFDC-campaign throughput and engagement stayed strong this period, but the SLA miss is sharp: 5 of 6 scored campaign-creation tickets ran past their 1-business-day target, one by 61 business days (old backlog, not a new miss). The Meta Lead Forms integration (Urgent, Out-of-SLA) is now 34 days overdue with no escalation on file - see Blocked/At Risk. Jira (Atlassian) connector timed out on 3 straight attempts this run; MOPS Jira issues are not reflected below.
3

## Slide 4
RETROSPECTIVE
Completed Tasks by Team Member
Oct 15-21, 2026
Aayushi Sharma
12
Felipe Tencio
11
Harish Pandey
9
Jennifer Schroback
0
Total Completed: 38 Tasks (incl. 6 unassigned)
Source: Asana search_tasks, [MOps] Intake (gid 1205660951274722), completed_on 2026-10-15..2026-10-21, queried 2026-10-22. 6 completions carry no assignee (not shown as a bar).
4

## Slide 5
RETROSPECTIVE
Emails Sent Last Week
Oct 15-21, 2026
SEND / CAMPAIGN NAME | SEND DATE | OWNER | REGION / AUDIENCE
[SHARP Webinar] Registration Email 3 | 2026-10-21 | Aayushi | Not populated (EU webinar, per notes)
DrupalCamp Italy Wrap-Around Reminder | 2026-10-20 | Harish | Not populated
[Barcelona CUG] First Invite (plain text) | 2026-10-20 | Harish | Not populated
Acquia TV Axelerant IRONMAN | 2026-10-20 | Aayushi | All regions excl. Japan (per notes)
Beyond Portals Email 2 | 2026-10-15 | Harish | Not populated
DrupalCamp Italy Wrap-Around Email 4 | 2026-10-19 | Harish | Not populated
[SHARP Webinar] Reg. Email Build 2 - Global | 2026-10-16 | Aayushi | Not populated
[SHARP Webinar] Registration Email 2 | 2026-10-15 | Aayushi | Not populated
DrupalCamp Italy Wrap-Around Email 3 | 2026-10-15 | Harish | Not populated
Acquia Festive Party (London) Email 1* | 2026-10-14* | Harish | Not populated
Source: Asana milestone sub-tasks, Project Type=Email, completed, due in window (+1 due 2026-10-14, marked *, completed inside the window). Region/audience custom field is null on every row; values shown are from free-text notes where present, else 'Not populated'.
5

## Slide 6
RETROSPECTIVE
Campaign Performance (Salesforce)
Oct 15-21, 2026
CAMPAIGN | TYPE | LEADS+CONTACTS | RESPONSES | OPPS | PIPELINE
evt_dc_DrupalCamp Italy Wrap Around Event | Event | 18 | 18 | 1 | $0
evt_webinar...DAM Updates Partner Masterclass | Zoom Webinar | 50 | 50 | 0 | $0
evt_webinar...ParePartnerWebinar | Zoom Webinar | 38 | 38 | 0 | $0
trial_parent_2026 | Trial | 0 | 0 | 0 | $0
demgen_google ads for dam_global_CC | Demand Gen | 3 | 2 | 1 | $76,700.00
demgen_bing ads for dam_CC | Demand Gen | 0 | 0 | 0 | $0
demgen_linkedin inmail new logo_CC | Demand Gen | 0 | 0 | 0 | $0
em_promo_barcelona cug_emea_dxp | Email | 125 | 112 | 0 | $0
Global_Web_DC_Gartner_Magic_Quadrant | Web | 0 | 0 | 0 | $0
em_promo_atv_axelerant_ironman | Email | 3,342 | 3,342 | 8 | $7,510.41
em_promo_webinar with pare and co_dxo | Email | 2,189 | 2,189 | 1 | $90.18
em_promo_acquia festive party paris_dc | Email | 89** | 89** | 0 | $0
em_promo_ondam paris_emea_cc | Email | 0 | 0 | 0 | $0
Period roll-up: 13 campaigns created/launched 2026-10-15..10-21 -> 138 leads + 5,716 contacts (5,854 total), 5,840 responses, 1 converted lead, 11 opportunities, $84,300.60 pipeline. Source: SOQL against Campaign (explicit date-literal window, not LAST_N_DAYS:7 - see slide 19) + CampaignMember GROUP BY, queried 2026-10-22. **em_promo_acquia festive party paris_dc member count shifted 85->89 between two queries seconds apart (live Pardot sync); 89 is the reconciled figure as of query time.
6

## Slide 7
RETROSPECTIVE
SLA & Cycle Time
Oct 15-21, 2026
TICKET | SLA TYPE | TARGET | ACTUAL | RESULT
DrupalCon Rotterdam Dinner - SFDC Campaign | SFDC (single) | 1 bd | 11 bd | BREACH
Acquia Festive Party London: 12 Days of Drupal | SFDC (single) | 1 bd | 14 bd | BREACH
Acquia TV Axelerant IRONMAN Email Campaign | SFDC (single) | 1 bd | 3 bd | BREACH
SFCID Gartner Magic Quadrant Report | SFDC (single) | 1 bd | 4 bd | BREACH
Content Marketing World SFDC Campaign(s)+Form | SFDC (single) | 1 bd | 61 bd | BREACH
Campaign codes for Bing/Google/LinkedIn Inmail | SFDC (multiple) | 2 bd | 2 bd | ON TRACK
Scored population: 6 completions whose Project Type maps directly to the sla-watchdog SLA table (SFDC Campaign creation, single/multiple). Within SLA: 1/6 (17%). Avg cycle time: 15.8 bd (6.8 bd excluding the 61-bd backlog clearance). The other 32 retro completions (Email, Audiences, Other, or null Project Type) have no direct entry in the SLA table and were excluded from scoring, not counted as breaches - a continuing table-coverage gap. No Rush/Urgent flag appears on any completed ticket this week.
7

## Slide 8
RETROSPECTIVE
Lead Weekly Wins
Oct 15-21, 2026
Aayushi Sharma - 12 completions this week
- 7 Email(s)/Nurture-Sequence tickets closed (SHARP Webinar registration series x4, Festive Party London email builds, Acquia TV Axelerant IRONMAN build+campaign)
- 5 SFDC Campaign-creation tickets closed - directly ties to 5 of the 13 new Salesforce campaigns launched this period
Watch items she owns
- 4 of her 5 SFDC-campaign tickets breached the 1-business-day SLA target (3-14 bd actual)
- Carries the heaviest look-ahead load next week: 23 of 51 open tasks due (45%)
8

## Slide 9
RETROSPECTIVE
Team Performance Highlights
Oct 15-21, 2026
Harish Pandey
- 9 completions: 7 Email/Nurture sends, 1 Other, 1 SFDC Campaigns (multiple)
- Owns 6 of 8 upcoming email sends next week - 3 land same-day (10/27)
Felipe Tencio
- 11 completions: 7 Audiences pulls, 4 untyped (null Project Type)
- Audiences remains his full focus - 6 open Audiences tickets on the board
Jennifer S.
- 0 completions this week
- Owns the Urgent, 34-days-overdue Meta Lead Forms integration - unescalated
- Also owns one of the 2 duplicate Zapier-LinkedIn tickets (downgraded to Medium/No)
9

## Slide 10
LOOK AHEAD
Planning Next Week
Oct 22 - Nov 1, 2026
10

## Slide 11
LOOK AHEAD
Upcoming Tasks by Team Member
Oct 22 - Nov 1, 2026
Aayushi Sharma
23
Harish Pandey
13
Felipe Tencio
7
Unassigned
7
Shannon Bystock
1
Total Capacity Required: 51 Tasks
Source: Asana search_tasks, due_on 2026-10-22..2026-11-01, completed=false, queried 2026-10-22.
11

## Slide 12
LOOK AHEAD
Upcoming Email Sends Next Week
Oct 22 - Nov 1, 2026
SEND / CAMPAIGN NAME | SEND DATE | OWNER | MOPS-STATUS
Atlanta Marketing Leadership Dinner Promo 2 | 2026-10-22 | Aayushi | IN PROGRESS
Acquia Festive Party, Paris Email Invite 1 | 2026-10-22 | Harish | ASSIGNED
October 2026 Partner Newsletter | 2026-10-22 | Harish | ASSIGNED
DAM Workshop DC Email - Invite 02 | 2026-10-23 | Aayushi | IN PROGRESS
[OnDAM Paris] Pre-Event Email Send | 2026-10-27 | Harish | ASSIGNED
Promote LinkedIn Live Series w/ Capgemini | 2026-10-27 | Harish | ASSIGNED
GAIN Interact Event 2026 - HTML Email 2 | 2026-10-27 | Harish | ASSIGNED
Acquia Festive Party (London) Email 2 | 2026-10-28 | Harish | ASSIGNED
CLASH FLAGS: 2026-10-22 has 3 sends same-day (Aayushi x1, Harish x2); 2026-10-27 has 3 sends, all owned by Harish. Region/audience field is null on all 8 rows, so these are date-collision flags, not confirmed audience overlap. Source: Asana milestone sub-tasks, Project Type=Email, incomplete, due 2026-10-22..2026-11-01.
12

## Slide 13
LOOK AHEAD
Priority Pipeline
Oct 22 - Nov 1, 2026
Aayushi Sharma - 23 of 51 look-ahead tasks (45% of total capacity)
- Known email-send commitments next week: Atlanta Dinner Promo 2 (10/22), DAM Workshop DC Email Invite 02 (10/23)
Gap, not a finding we can score
- Priority is null on 48 of 51 open top-level tickets (94%) - true priority-based sequencing of her queue isn't possible from the data as filled in today
- Only 2 open tickets board-wide carry a non-null Priority (both Medium) plus the 1 Urgent (Meta Lead Forms, owned by Jennifer, not Aayushi)
13

## Slide 14
LOOK AHEAD
Upcoming Strategic Priorities
Oct 22 - Nov 1, 2026
Harish Pandey
- 13 look-ahead tasks
- Owns 6 of 8 upcoming email sends - 3 on 10/27 alone
- DAM New Features Partner Webinar due 10/23
Felipe Tencio
- 7 look-ahead tasks
- Continued Audiences focus - 6 open Audiences tickets
- Sharp Webinar (gid 1218623014564671) due 10/22, reassigned to Shannon Bystock
Jennifer S.
- Priority #1: escalate Meta Lead Forms integration (34 days overdue, Urgent, no escalation on file)
- Decide the Zapier-LinkedIn duplicate-ticket merge
- 0 look-ahead tasks currently assigned
14

## Slide 15
LOOK AHEAD
Active Sub-Projects
Oct 22 - Nov 1, 2026
SUB-CATEGORY | CORE ACTIVITY | STATUS
Email Requests | 17 open / 14 completed in retro - highest-volume category | AT RISK
SFDC & UTM | 2 open (both 'multiple', blank names/no notes) / 6 completed in retro | BLOCKED
Webinar Requests | 2 open, active sub-task chains (email builds, landing pages) running in parallel | IN PROGRESS
List Uploads | 1 open top-level + 4 unassigned sub-tasks due 10/23-10/26 | AT RISK
UTM(s)+SFDC remains the disabled dead branch per n8n coverage (0 tickets). Source: Asana, [MOps] Intake, open+retro-completed tasks grouped by Project Type.
15

## Slide 16
LOOK AHEAD
Incomplete Tickets
Oct 22 - Nov 1, 2026
TICKET | ASSIGNEE | MISSING INFO | PRIORITY
(blank name) | Unassigned | No content at all - empty notes, no Project Type, no comments | null
Zapier integration - LinkedIn | Unassigned | Stalled on Zapier-vs-native-Pardot/LinkedIn decision, not missing data | null
EMEA - GLAM/BASE campaign (Behaviour<50) | Felipe Tencio | Content/emails already approved - only needs go-live confirmation (status label is stale) | null
[Event Name] Pre Event Marketing Emails | Unassigned | Requester never supplied copy/banner (2026-07-13 ask unanswered, 113 days) | null
Create contact list (Drupal/Smarter Content ICP) | Unassigned | Which data source/system (6sense/Pardot/SF) never confirmed (263 days) | null
Optimize Starter upon ACP Renewal | Karen Plant | Stalled on product-ownership handoff decision (441 days) | null
Priority is null on every row - consistent with the board-wide 94% null-Priority finding (see slide 13). Source: Asana MOPS-Status = Blocked / Waiting for Feedback / Require Information.
16

## Slide 17
LOOK AHEAD
Data Hygiene & Recommendations
Oct 22 - Nov 1, 2026
Naming convention compliance: 0 of 13 new campaigns fully match
- 1 close variant (Global_Web_DC_Gartner_Magic_Quadrant_2026_Q4 - right segment order, wrong quarter separator: underscore not hyphen)
- 12 of 13 use one of three recurring non-conforming shapes instead (evt_..., em_promo_..., demgen_...) - the 6th straight week (since 09-10) this report has found ~0% compliance
Other flags
- trial_parent_2026 is missing StartDate
- 2 persistent zero-member campaigns carried over from last week's flag: All_DemandGen_CC_LinkedIn Ads for DAM_2026-Q4 (created 10/08, 0 members 10 business days later - and this one DOES fully match the naming convention) and evt_acquia holiday party boston (event ran 10/14, still 0 members 8 days post-event)
- demgen_google ads for dam_global_CC_2026-Q4: Campaign rollup shows 3 members but only 2 CampaignMember child rows exist - a 1-record reconciliation gap
Recommendations
- 1. Confirm which naming shape is actually canonical - 6 straight weeks of near-0% match against the documented Region_Channel_Product_Description_YYYY-Qn convention suggests the documented format isn't the one in production use
- 2. Close out the 2 persistent zero-member campaigns (10 and 58+ calendar days old respectively) before they distort next period's response-rate rollups
- 3. Sweep the 3 blank-name tickets (1 Blocked + 2 SFDC-multiple) in one pass - together they're 3 of 51 open top-level tickets carrying zero actionable content
17

## Slide 18
Questions?
Thank you - MOps Team
Next Review: October 29, 2026 | Lead: Aayushi Sharma
18

## Slide 19
SOURCES
Data & Image Sources
Asana
- [MOps] Intake project (gid 1205660951274722). search_tasks queries for: 38 retro completions (completed_on 2026-10-15..2026-10-21), 51 look-ahead due tasks (due_on 2026-10-22..2026-11-01), 51 open top-level tickets, 10 sent + 8 upcoming Email milestone sub-tasks. Queried 2026-10-22. All queries returned under the 100-item limit - no pagination gap.
Salesforce (SOQL, read-only - no write path exists)
- Campaign + CampaignMember queries, queried 2026-10-22. LAST_N_DAYS:7 in this org includes partial-day 'today' - the cited 13-campaign retro figure uses an explicit date-literal query (CreatedDate/StartDate in 2026-10-15..2026-10-21) instead. One campaign's member count (em_promo_acquia festive party paris_dc) shifted 85->89 between two queries seconds apart due to live Pardot sync; 89 is cited, reconciled against CampaignMember detail.
Jira (Atlassian) - GAP
- The Atlassian MCP connector timed out on 3 consecutive attempts this run (CONNECT_TIMEOUT). MOPS Jira issue data is not reflected anywhere in this deck. This is a recurring gap - the same connector failure happened on the 2026-09-10 run.
Google Slides / Drive upload
- Not attempted this run. This is the 13th consecutive week (since 2026-07-23) hitting the same Drive create_file base64-only-content wall: this 66,190-byte deck needs an estimated ~88,256 base64 characters / ~339,786 output tokens in a single tool call, far past any turn's output budget. Per this run's own instruction not to retry a known-broken path blind, the call was not made. Deck built locally only at outputs/weekly-review/MOps_Weekly_Review_2026-10-22.pptx.
Images
- No external images used - every shape, bar, and badge on this deck is a native PowerPoint shape built directly from the data above; nothing to attribute.
19