## Slide 1
MOps Weekly Review
Team Performance, Campaign Results & Strategic Roadmap
August 13, 2026 | Project Review Meeting

## Slide 2
RETROSPECTIVE
Reviewing Last Week
Thursday, August 6 – Wednesday, August 12, 2026

## Slide 3
RETROSPECTIVE · AUG 6-12
Executive Summary
21 tasks shipped
17 SFDC campaigns launched · 248 members reached
Median cycle time: 8 business days
21 requests completed (Asana [MOps] Intake)
The team shipped 21 intake requests — led by Aayushi Sharma (9) and Felipe Tencio (7) — spanning SFDC campaign builds, email sends, audience pulls, and reporting. That work is already producing results in Salesforce: 17 campaigns were created or launched this week reaching 248 members (19 leads, 229 contacts) with 80 responses; the DAM User Group Follow-up & G2 Review email is already at 62 responses across its 62 members, and Atlanta Tech Week 2026 fanned into 3 child SFDC campaigns under one parent. Pipeline impact so far: 1 open opportunity, $74.10 recorded (AmountAllOpportunities is null/zero on the other 16 campaigns). Watch items: against the sla-watchdog per-type SLA table, the 7 SFDC-campaign completions this week (single + multiple) averaged 8.1 business days versus a 1–2 day target — none closed within SLA. Median cycle time across all 20 canonical completions is 8 business days, but the mean (~26 bd) is skewed by several aged-backlog tickets finally clearing (up to 79 business days open). Two "Blocked"-status tickets carry no stated blocker reason in their notes — a documentation gap, not a resolved finding.

## Slide 4
RETROSPECTIVE · AUG 6-12
Completed Tasks by Team Member
21 total completions on the [MOps] Intake board this period.
Aayushi Sharma
9
Felipe Tencio
7
Harish Pandey
3
Jennifer Schroback
0
Source: Asana [MOps] Intake — tasks completed Thu Aug 6–Wed Aug 12, 2026. Team total: 21 (19 across the 4 canonical members shown + 1 unassigned + 1 extended-team/non-canonical completion not charted). Queried 2026-08-13.

## Slide 5
RETROSPECTIVE · AUG 6-12
Emails Sent Last Week
Completed Email-type milestone sub-tasks due in the retro period.
SEND / CAMPAIGN NAME | SEND DATE | REGION / AUDIENCE
email: DAM User Group Attendee Follow up & G2 review ask (Harish Pandey) | 2026-08-11 | Not captured in task fields — inferred DAM User Group attendees
Secondary Emails Send for AI Advisor Mode (Aayushi Sharma) | 2026-08-06 | Not captured in task fields — AI Advisor Mode early-access list, follow-up send
Data gap: no distinct Region/Audience field is captured on these milestone tasks in Asana — flagging the gap rather than guessing at an audience. Source: Asana [MOps] Intake — completed Email-type milestone sub-tasks due Thu Aug 6–Wed Aug 12, 2026. Queried 2026-08-13.

## Slide 6
RETROSPECTIVE · AUG 6-12
Campaign Performance (Salesforce)
Campaigns created or launched (StartDate/CreatedDate) in the retro period.
CAMPAIGN | MEMBERS | RESPONSES | RESP. RATE | LEADS / OPPS
ev_workshop_dam_26_q3_partner_DAM Workshop NYC | 0 | 0 | — | 0L / 0Opp
ev_td_dxp_26_q3_partner_Sponsorship Fintech Tradeshow | 0 | 0 | — | 0L / 0Opp
em_promo_26_q3_all_dam workshop boston 2026 | 0 | 0 | — | 0L / 0Opp
VV - Financial Services | 0 | 0 | — | 0L / 0Opp
ev_corp_dxp_26_q3_Atlanta Tech Week Birds of a Feather Session | 0 | 0 | — | 0L / 0Opp
ev_corp_dxp_26_q3_Atlanta Tech Week renderALT2026 | 0 | 0 | — | 0L / 0Opp
ev_corp_dxp_26_q3_Atlanta Tech Week Baseball Game 2026 | 0 | 0 | — | 0L / 0Opp
ev_rt_dxp_26_q3_Atlanta Tech Week 2026 | 0 | 0 | — | 0L / 0Opp
em_promo_webinar with Hounder and LADWP_2026_q3 | 18 | 18 | 100% | 0L / 0Opp
Search_WW_dc_26_q3_Pantheon Google | 0 | 0 | — | 0L / 0Opp
em_promo_src_26_q3_source subscription notification | 168 | 0 | 0% | 0L / 0Opp
Social_WW_dc_26_q3_Federal ABM Ads on Linkedin | 0 | 0 | — | 0L / 0Opp
Search_WW_dc_26_q3_BPFD WP VIP Competitor Google | 0 | 0 | — | 0L / 0Opp
Social_dc_26_q3_cus_Bing PMAX Trials | 0 | 0 | — | 0L / 0Opp
em_promo_partner summit DrupalCon Rotterdam_2026_q3 | 0 | 0 | — | 0L / 0Opp
em_dam_User Group Attendee Follow up & G2 review_Q2_2026_Q3 | 62 | 62 | 100%* | 19L / 1Opp ($74.10)
demgen_11x_Reachdesk Alice Programs - Coffee Voucher_2026_Q3 | 0 | 0 | — | 0L / 0Opp
PERIOD TOTAL — 17 campaigns | 248 | 80 | — | 19L / 1Opp ($74.10)
*Resp. rate = NumberOfResponses / (Leads+Contacts); Salesforce's rollup counts several statuses as "responded." 12 of 17 campaigns (71%) show zero members as of this run — see Data Hygiene, slide 17. Source: SOQL — SELECT Id, Name, Type, Status, StartDate, ... FROM Campaign WHERE CreatedDate = LAST_N_DAYS:7 OR (StartDate >= 2026-08-06 AND StartDate <= 2026-08-12); CampaignMember GROUP BY CampaignId, Status. Queried 2026-08-13.

## Slide 7
RETROSPECTIVE · AUG 6-12
SLA & Cycle Time
No day-based SLA field exists in Asana (only a boolean Rush flag) — comparing cycle time against the sla-watchdog per-type SLA table instead.
0%
0 of 9 comparable
Closed within an sla-watchdog SLA target
8 bd
Median cycle time, create→complete (20 completions)
26 bd
vs. 8 bd median
Mean cycle time — skewed by aged-backlog closures
0
Rush-flagged completions this period
What missed, and why
- SFDC Campaign creation (7 completions: 6 single + 1 multiple) averaged 8.1 business days against a 1–2 day sla-watchdog target — every one missed it.
- List Upload (2 completions, 79 and 29 business days) were aged-backlog tickets finally clearing, not new-request misses.
- One Urgent/Rush-flagged ticket — "Source Subscription Notification — All Active Customers" — is still open, due today 2026-08-13 (see Incomplete Tickets, slide 16), not a retro completion.
- Long-tail backlog closures this week: 2 Reporting tasks (61, 62 bd) and 1 non-canonical UAT ticket (202 bd) inflate the mean but predate this week's real work.
Source: Asana [MOps] Intake created_at→completed_at, compared against the SLA table in .claude/skills/sla-watchdog/SKILL.md. Queried 2026-08-13.

## Slide 8
RETROSPECTIVE · AUG 6-12
Lead Weekly Wins — Aayushi Sharma
9 of the team's 21 completions this period.
SFDC CAMPAIGN INFRASTRUCTURE
- Atlanta Tech Week 2026 SFDC Campaign(s) — 3 child campaigns created under 1 parent
- Campaign creation (Pantheon Compete - Google)
- EduWeb Summit SFDC Campaign & List Upload
- SFDC Campaign Request - Bing PMAX - Trials + Campaign creation (Bing PMAX) — same request
EMAIL EXECUTION
- Secondary Emails Send for AI Advisor Mode (2nd send to same list)
- [DAM Workshop Boston] Email Build - 01
- Drupal GovCon 2026 Promo Email #2 — closed as cancelled per requestor ("We no longer need this.")
REPORTING
- AI Advisor Mode - Email 02 - Performance Report
Source: Asana [MOps] Intake, tasks completed Thu Aug 6–Wed Aug 12, 2026, assignee = Aayushi Sharma. Queried 2026-08-13.

## Slide 9
RETROSPECTIVE · AUG 6-12
Team Performance Highlights
Non-lead completions this period.
Harish Pandey
- [DrupalCamp Italy] MOPs SFDC Campaign - Wrap Around Event
- SFDC CID - Reachdesk Alice Programs - Coffee Voucher
- 3 completions this period; heaviest look-ahead load next (17 tasks, slide 11).
Felipe Tencio
- [DAM Workshop Boston] Pre-Event Email Audience Report
- Closed 2 long-running Reporting tickets (Acquia AI Prospect & Customer Marketing Cadence Performance Reports, open 61–62 business days)
- 7 completions this period.
Jennifer Schroback
- 0 tasks completed this period on this board.
- 1 unrelated older ticket assigned (Customer email communications form, due 2026-06-01) falls outside this window.
- Data gap, not a performance judgment — flagging plainly.
Source: Asana [MOps] Intake, tasks completed Thu Aug 6–Wed Aug 12, 2026. Queried 2026-08-13.

## Slide 10
LOOK AHEAD
Planning Next Week
Thursday, August 13 – Monday, August 24, 2026

## Slide 11
LOOK AHEAD · AUG 13-24
Upcoming Tasks by Team Member
Open tasks due in the look-ahead window.
Harish Pandey
17
Aayushi Sharma
12
Felipe Tencio
10
Jennifer Schroback
0
Total Capacity Required: 46 Tasks
Source: Asana [MOps] Intake — open tasks due Thu Aug 13–Mon Aug 24, 2026. Total includes 7 unassigned tasks not attributed to a named team member (39 across the 4 canonical members + 7 unassigned = 46). Queried 2026-08-13.

## Slide 12
LOOK AHEAD · AUG 13-24
Upcoming Email Sends Next Week
Incomplete Email-type milestone sub-tasks due in the look-ahead period.
SEND / CAMPAIGN NAME | SEND DATE | REGION / AUDIENCE
LATAM Webinar AIContent BR Email send 3 (Harish Pandey) | 2026-08-13 ⚠ | Brazil (Portuguese-language webinar series)
Webinar AIContent ES Email send 3 (Harish Pandey) | 2026-08-13 ⚠ | LATAM Spanish-language webinar series
Webinar with Hounder and LADWP Email 1 (Harish Pandey) | 2026-08-13 ⚠ | LA Dept. of Water & Power webinar (US/NA)
[DrupalCon Rotterdam] Partner Summit Email 1 Send (Harish Pandey) | 2026-08-14 | DrupalCon Rotterdam Partner Summit
[DAM Workshop Boston] Email Send - 02 (Aayushi Sharma) | 2026-08-18 | DAM Workshop Boston
August 2026 Partner Newsletter Send (Harish Pandey) | 2026-08-20 | Partner newsletter
⚠ Capacity flag: 3 sends land same-day (2026-08-13), all owned by Harish Pandey. Audiences differ (Brazil / LATAM-Spanish / US utility client) so this is not a same-audience clash, but it is a same-day, single-owner concentration worth watching. Region/Audience is null on all 6 tasks' own fields — inferred from parent task names. Source: Asana [MOps] Intake, incomplete Email-type milestone sub-tasks due Thu Aug 13–Mon Aug 24, 2026. Queried 2026-08-13.

## Slide 13
LOOK AHEAD · AUG 13-24
Priority Pipeline — Aayushi Sharma
12 of the team's 46 upcoming tasks.
SFDC CAMPAIGNS & FORMS
- SFDC Campaign Creation + Havas CL Tradeshow — due 2026-08-14
- [Event Name] SFDC Campaign(s) & Form (If Required) — due 2026-08-13, Require Information/Description (blank template fields)
- Drupal 12 US Holiday Party SFDC Campaign(s) & Form — due 2026-08-13, Require Information/Description
- DAM Workshop DC SFDC Campaign(s) & Form — due 2026-08-17
- SFDC Campaign Request - Drupal Ads - Carousel — due 2026-08-14
EMAIL BUILDS & SENDS
- [DAM Workshop Boston] Email Build - 02 / Email Send - 02 — due 2026-08-14 / 2026-08-18
POST-EVENT MARKETING EMAILS
- Partner Event Nashville Sounds AAA Game Pre-Event Marketing Emails — due 2026-08-23
- Atlanta Tech Week 2026 Post Event Marketing Emails — due 2026-08-20
- Drupal GovCon 2026 Post Event Marketing Emails — due 2026-08-19
Source: Asana [MOps] Intake, open tasks due Thu Aug 13–Mon Aug 24, 2026, assignee = Aayushi Sharma. Queried 2026-08-13.

## Slide 14
LOOK AHEAD · AUG 13-24
Upcoming Strategic Priorities
Non-lead look-ahead load.
Harish Pandey
- 17 tasks due — heaviest look-ahead load of the 4 canonical members.
- 3 email-send milestones all land on 2026-08-13 (Brazil, LATAM-Spanish, Hounder/LADWP).
- [DrupalCon Rotterdam] Partner Summit Email Send also on his plate this window.
Felipe Tencio
- SHSMD Speakers - Build List — due 2026-08-19
- DrupalCamp Italy Wrap Around Event Audience — due 2026-08-17
- Owns all 7 overdue "Audiences" backlog items — a single-owner bottleneck worth surfacing.
Jennifer Schroback
- 0 tasks due in this window on this board.
- Data gap consistent with slide 9 — flagging plainly, not implying idle capacity.
Source: Asana [MOps] Intake, open tasks due Thu Aug 13–Mon Aug 24, 2026. Queried 2026-08-13.

## Slide 15
LOOK AHEAD · AUG 13-24
Active Sub-Projects
Sub-category activity across both the retro and look-ahead windows.
SUB-CATEGORY | CORE ACTIVITY | STATUS
SFDC Campaign only (single) | 6 completed this week (Pantheon Compete, Bing PMAX x2, DrupalCamp Italy, Reachdesk CID, EduWeb Summit); 5 more due by 8/24 | IN PROGRESS
SFDC Campaigns only (multiple) | Atlanta Tech Week fanned into 3 child campaigns under 1 parent | ON TRACK
Email(s) only ¦ Nurture Sequences | 4 completed; 18 due in look-ahead — heaviest load, incl. 3 same-day sends (8/13) on one owner | AT RISK
Audiences | 3 completed; 7 overdue backlog items, all owned by Felipe Tencio | AT RISK
Reporting | 3 completed (incl. 2 long-aged performance reports); 1 due in look-ahead | ON TRACK
List Upload | 2 completed (both aged backlog, 79/29 bd); 8 open overdue, several unassigned with no status | BLOCKED
Form Request | 1 due in look-ahead; no issues flagged | READY
Other | 3 due in look-ahead; insufficient history to judge further | IN PROGRESS
Unclassified (null Project Type) | 16 open items, mostly unresolved [Event Name]/[Webinar Owner] placeholder sub-tasks — a classification-gap finding, not a real backlog | AT RISK
Source: Asana [MOps] Intake, both windows (Thu Aug 6–Mon Aug 24, 2026). Queried 2026-08-13.

## Slide 16
LOOK AHEAD · AUG 13-24
Incomplete Tickets
Blocked and information-gap tickets, prioritizing the current look-ahead window and explicit Blocked status.
TICKET | ASSIGNEE | MISSING INFO | PRIORITY
Source Subscription Notification — All Active Customers | Felipe Tencio | Copy drafted, "waiting for approval" — due today | URGENT / RUSH
[Event Name] SFDC Campaign(s) & Form (If Required) | Aayushi Sharma | Campaign Name/Type/Region/Cost/PCI/Description all blank — due today | BLOCKED
Drupal 12 US Holiday Party SFDC Campaign(s) & Form | Aayushi Sharma | Campaign Name/Subtype/Partner/Description blank — due today | BLOCKED
Zapier integration - LinkedIn | Unassigned | Status = Blocked but notes state no explicit reason — documentation gap | BLOCKED
Virtual DAM Workshop NA - Email Request | Unassigned | Status = Blocked but notes state no explicit reason — documentation gap | BLOCKED
Curated from 2 explicit "Blocked"-status tickets + the highest-priority look-ahead-window Require-Information/Waiting-for-Feedback items; a longer backlog of generic template placeholder sub-tasks was excluded to avoid padding. Source: Asana [MOps] Intake. Queried 2026-08-13.

## Slide 17
LOOK AHEAD · AUG 13-24
Data Hygiene & Recommendations
Salesforce campaign drift found in this week's 17-campaign cohort.
MISSING FIELDS
- VV - Financial Services — StartDate is null
- em_promo_src_26_q3_source subscription notification — StartDate is null
ZERO MEMBERS, 5+ BUSINESS DAYS SINCE CREATION
- em_promo_partner summit DrupalCon Rotterdam_2026_q3 — created 2026-08-06, 0 members, 6 business days elapsed
- demgen_11x_Reachdesk Alice Programs - Coffee Voucher_2026_Q3 — created 2026-08-06, 0 members, 6 business days elapsed
NAMING CONVENTION DRIFT (ADVISORY)
- 15 of 17 campaigns use a date suffix like "26_q3"/"2026_q3" instead of the confirmed YYYY-Qn form (e.g. 2026-Q3)
- No campaign in this cohort leads with a Region token, as the Region_Channel_Product_Description_YYYY-Qn convention specifies
- VV - Financial Services doesn't follow the underscore-delimited pattern at all
TYPE / NAME-PREFIX MISMATCHES
- Search_WW_dc_26_q3_Pantheon Google — name reads Search_ but Type = Event
- Social_WW_dc_26_q3_Federal ABM Ads on Linkedin — name reads Social_ but Type = Email
- Search_WW_dc_26_q3_BPFD WP VIP Competitor Google — name reads Search_ but Type = Email
RECOMMENDATIONS
- Fix the 2 null-StartDate campaigns to unlock accurate date-based attribution for VV - Financial Services and the source-subscription-notification send.
- Recheck the 12 of 17 zero-member campaigns (71% of this week's cohort) next run — 2 have already crossed the 5-business-day threshold.
- Standardize the YYYY-Qn date suffix (wrong on 15 of 17, 88%) and lead with a Region token to bring this cohort into the confirmed naming convention.
Naming guidance is advisory per .claude/skills/campaign-naming/SKILL.md, not a hard fail. Source: Salesforce SOQL against the 17 retro-period campaigns (slide 6). Queried 2026-08-13.

## Slide 18
Questions?
Thank you — MOps Team
Next Review: August 20, 2026 | Lead: Aayushi Sharma

## Slide 19
APPENDIX
Data & Image Sources
DATA SOURCES QUERIED
- Asana [MOps] Intake (gid 1205660951274722) — completed tasks (retro), open tasks (look-ahead), Email-milestone sub-tasks both completion states, MOPS-Status blocked/require-info/waiting-for-feedback tickets. Queried 2026-08-13.
- Salesforce SOQL — Campaign (CreatedDate/StartDate in retro window) + CampaignMember GROUP BY CampaignId, Status; IsActive snapshot for the look-ahead window. Queried 2026-08-13.
- Jira project MOPS — JQL: project = MOPS AND updated >= "2026-08-06" AND updated <= "2026-08-12". 4 issues touched, none campaign-blocking. Queried 2026-08-13.
- SLA targets: .claude/skills/sla-watchdog/SKILL.md per-type table.
- Campaign naming convention: .claude/skills/campaign-naming/SKILL.md (Region_Channel_Product_Description_YYYY-Qn).
- No external images used in this deck — all visuals are native shapes (bars, cards, tables); no attribution required.
GAPS & LIMITATIONS
- Google Drive: this skill's documented style-reference folder ID (0ACqafLRVUxJzUk9PVA) did not resolve ("Requested entity was not found"). The actual reference files (MOps_Weekly_Review_20260704.pptx, MOps_Weekly_Review_System_Prompt_v2.md) were located instead in folder 1V3yfifgATNpZ0CJn5G5ONzJzgpgT6oj5 via content search — used as the upload target this run; the skill's stored ID should be corrected.
- No day-based SLA target field exists directly in Asana — SLA slide (7) uses the sla-watchdog per-type table against created→completed cycle time as a proxy, not a native Asana metric.
- Region/Audience is not a structured field on Asana email-milestone sub-tasks — inferred from parent task names on slides 5 and 12.
- Salesforce AmountAllOpportunities is null-equivalent on 16 of 17 retro-period campaigns — pipeline reporting is thin this period, not a calculation error.
- Pardot has no MCP connector; no Pardot-native metrics appear in this deck.