## Slide 1
MOps Weekly Review
Team Performance, Campaign Results & Strategic Roadmap
October 15, 2026 | Project Review Meeting

## Slide 2
RETROSPECTIVE
Reviewing Last Week
October 8 – 14, 2026

## Slide 3
RETROSPECTIVE
Executive Summary
24 tasks completed
•
6 top-level requests + 18 sub-tasks shipped across the team
•
25 SFDC campaigns created/launched → 2,100 contacts + 48 leads reached, 1 opportunity so far ($0 pipeline — attribution lags the send)
•
Only 1 of 5 scored completions landed inside its SLA target (20%) — a sharp miss vs. last week's 100%; avg cycle time 5.0 business days
A quieter week on new-campaign volume (25 vs. 11 last week were created/launched, but most are brand-new events/ads with no members yet — normal this early). The real story is SLA: four of this week's five scored completions were SFDC Campaign-creation requests that each took 4–7 business days against a 1-day target. That's consistent with the ~47% on-time rate the team has been tracking against all year — last week's 100% reading was a small-sample (4 tickets) outlier, not a trend reversal. Also surfaced today: an Urgent, SLA-flagged integration ticket sitting unescalated 27 days past due (see Blocked/At Risk).
Source: Asana [MOPs] Intake, live query 2026-10-15
3

## Slide 4
RETROSPECTIVE
Completed Tasks by Team Member
Aayushi Sharma
10
Harish Pandey
8
Felipe Tencio
6
Includes sub-tasks (18) alongside the 6 top-level requests closed this week.
Source: Asana [MOPs] Intake — completed_at 2026-10-08 to 2026-10-14
4

## Slide 5
RETROSPECTIVE
Emails Sent Last Week
SEND / CAMPAIGN NAME | SEND DATE | OWNER
DrupalCamp Italy Wrap Around Event Email 2 | Oct 8 | Harish Pandey
Atlanta Marketing Leadership Dinner Email Promo 1 Send | Oct 9 | Aayushi Sharma
[SHARP Webinar] Registration Email 1 | Oct 12 | Aayushi Sharma
[SHARP Webinar] Registration Email Build 2 | Oct 12 | Aayushi Sharma
Acquia Festive Party (The Cube, London) – Confirmation Email | Oct 12 | Harish Pandey
Acquia Festive Party (The Cube, London) Email 1 Send | Oct 14 | Harish Pandey
[DAM New Features Partner Webinar] Registration Email Send 3 | Oct 14 | Aayushi Sharma
Source: Asana email-milestone sub-tasks, Project Type = Email, due 2026-10-08–14, completed
5

## Slide 6
RETROSPECTIVE
Campaign Performance (Salesforce)
CAMPAIGN | MEMBERS | RESPONSES | RESP. RATE | LEADS / OPPS
em_promo_q4_sharp_26 | 1,275 | 1,275 | 100% | 0 / 1
em_acquia festive party london_emea_dc_2026-Q4 | 766 | 766 | 100% | 0 / 0
em_promo_q4_Atlanta_Marketing_Leadership_Dinner_26 | 88 | 88 | 100% | 0 / 0
EMEA_Event_DC_Acquia Festive Party London_2026-Q4 | 12 | 12 | 100% | 0 / 0
EMEA_Event_DC_Acquia Festive Party Paris_2026-Q4 | 4 | 4 | 100% | 0 / 0
All_DemandGen_CC_Meta Ads for DAM_2026-Q4 | 3 | 3 | 100% | 0 / 0
Period roll-up: 25 campaigns created/launched • 2,100 contacts + 48 leads (2,148 members) • 2,148 responses • 1 opportunity • $0 pipeline logged yet
19 of the 25 campaigns created/launched this period show 0 members so far — expected for brand-new event/ad campaigns in their first days. Pipeline is $0 because none of this week's campaigns have aged into the opportunity-attribution window yet (pipeline lags the send — see pipeline-influenced-email caveats).
Source: Salesforce SOQL, Campaign WHERE CreatedDate = LAST_N_DAYS:7 OR StartDate = LAST_N_DAYS:7, queried 2026-10-15
6

## Slide 7
RETROSPECTIVE
SLA & Cycle Time
20%
within SLA this week (1 of 5 scored)
5.0 bd
average cycle time, scored completions
TICKET | TYPE | ACTUAL | SLA TARGET | RESULT
Wingify Events SF campaigns | IT/Integration | 4 bd | 7–15 days | On track
campaign code for Intentsify/OpenAI – Q4 Digital ads | SFDC Campaigns (multiple, ≤5) | 4 bd | 1 day | Breached
SFDC Creation – Andicom Lunch Julius | SFDC Campaign (single) | 5 bd | 1 day | Breached
SFDC Campaign Creation – Dinner Vass | SFDC Campaign (single) | 5 bd | 1 day | Breached
Reachdesk – Partner – SFDC Campaign Request | SFDC Campaign (single) | 7 bd | 1 day | Breached
Not scored: "Source Subscription Notification – All Active customers" (Project Type = Other, no SLA table entry) took 50 business days — flagged as an outlier regardless of scoring. All 4 SFDC-campaign-type breaches this week ran 4–7 business days against the SOP's aggressive 1-day target — the pattern, not a one-off.
SLA table: .claude/skills/sla-watchdog/SKILL.md — anchored on Asana created_at → completed_at, business days
7

## Slide 8
RETROSPECTIVE
Lead Weekly Wins — Aayushi Sharma
Webinar & Dinner Sends
SHARP Webinar registration emails 1 & 2 built and sent
DAM New Features Partner Webinar registration email send 3 completed
10 completions this week — team high
Gartner IT Symposium
Parent + Booth Scans + Popcorn Scans SFDC campaigns stood up ahead of the live event
Jira Clean-up
MOPS-659158 (Recent MQL triggered) and MOPS-659160 (DAM Workshop registrations/reporting, Urgent) both moved to Done this week
Source: Asana completions + Jira MOPS updated 2026-10-13
8

## Slide 9
RETROSPECTIVE
Team Performance Highlights
Harish Pandey
8 completions — Wingify Events SF campaigns, 2 SFDC campaign creations (Andicom, Vass), Intentsify/OpenAI ad campaign codes, 4 email sends
Felipe Tencio
6 completions — Reachdesk partner SFDC request, 2 festive-party email/audience builds, Dries campaign audience + SFDC request, a 2.5-month-old subscription-notification ticket finally cleared
Jennifer Schroback
No completions this week — carrying 2 open items: the Urgent Meta Lead Forms integration (27 days overdue, see Blocked/At Risk) and one copy of the Zapier–LinkedIn integration
Source: Asana [MOPs] Intake, completed_at 2026-10-08 to 2026-10-14
9

## Slide 10
LOOK AHEAD
Planning Next Week
October 15 – 25, 2026

## Slide 11
LOOK AHEAD
Upcoming Tasks by Team Member
Harish Pandey
10
Aayushi Sharma
10
Felipe Tencio
7
Unassigned
4
Shannon Bystock
1
Total Capacity Required: 32 Tasks
Source: Asana [MOPs] Intake, open tasks due 2026-10-15 to 2026-10-25
11

## Slide 12
LOOK AHEAD
Upcoming Email Sends Next Week
SEND / CAMPAIGN NAME | DATE | OWNER | FLAG
Beyond Portals Email 2 | Oct 15 | Harish Pandey | 
DrupalCamp Italy Wrap Around Event Email 3 | Oct 15 | Harish Pandey | ⚠ 2 sends land Oct 15
[SHARP Webinar] Registration Email 2 | Oct 15 | Aayushi Sharma | ⚠ 2 sends land Oct 15
Carahsoft Summit on FedRAMP Post Event Marketing Emails | Oct 15 | Aayushi Sharma | 
Partner Event Nashville Sounds AAA Game Post Event Marketing Emails | Oct 17 | Aayushi Sharma | 
Acquia TV Axelerant IRONMAN | Oct 20 | Aayushi Sharma | 
DrupalCamp Italy Wrap Around – Reminder to Registrant | Oct 20 | Harish Pandey | 
[SHARP Webinar] Registration Email 3 | Oct 19 | Aayushi Sharma | 
[NAME] Registration Email 4 | Oct 21 | Aayushi Sharma | 
Atlanta Marketing Leadership Dinner Email Promo 2 Send | Oct 22 | Aayushi Sharma | ⚠ 4 on Harish same day
October 2026 Partner Newsletter + Send | Oct 22 | Harish Pandey | ⚠ 4 on Harish same day
[DrupalCamp Italy] MOPs HTML Email | Oct 22 | Harish Pandey | ⚠ 4 on Harish same day
Acquia Festive Party, Paris Email Invite 1 | Oct 22 | Harish Pandey | ⚠ 4 on Harish same day
[NAME] Post-Webinar No Show / Attendee Emails | Oct 23 | Aayushi Sharma | 
Source: Asana email-milestone sub-tasks, incomplete, due 2026-10-15–25. Capacity clash: Harish owns 4 of 5 sends due Oct 22 (vs. 1 for Aayushi)
12

## Slide 13
LOOK AHEAD
Priority Pipeline — Open Board (Stakeholder Call View)
Assigned
25
In Progress
6
Deprioritized
4
Waiting for Feedback
2
Require Info
2
Blocked
2
Reading this chart
25 of 57 open top-level tickets (44%) are "Assigned" but not yet started
16 more carry no MOPS-Status at all
Priority field itself is null on 54/57 (95%) — this status funnel is the only real triage signal on the board today
Source: Asana [MOPs] Intake, MOPS-Status on open top-level tickets, this is a proxy for Aayushi's Thursday stakeholder-call walkthrough, not a Priority-field read
13

## Slide 14
LOOK AHEAD
Upcoming Strategic Priorities
Harish Pandey
5 of next week's 5 Oct-22 email sends (Atlanta Promo 2, Partner Newsletter x2, DrupalCamp HTML, Paris Invite 1) — flagged capacity clash
10 total tasks due by Oct 25
Felipe Tencio
7 tasks due by Oct 25 — Audiences backlog remains his primary queue (7 of the board's 7 open Audiences tickets)
Jennifer Schroback
Resolve the Urgent Meta Lead Forms – Salesforce integration (27 days overdue) and decide the Zapier–LinkedIn duplicate/escalation path
Source: Asana [MOPs] Intake, open tasks due 2026-10-15 to 2026-10-25
14

## Slide 15
LOOK AHEAD
Active Sub-Projects
SUB-CATEGORY | CORE ACTIVITY | STATUS
Email(s) only ¦ Nurture Sequences | 16 open tickets — 7 sends due this look-ahead window | In Progress
Audiences | 7 open tickets, all owned by Felipe | In Progress
Other | 4 open tickets, incl. the Urgent Meta Lead Forms integration | At Risk
IT/Integration | 4 open tickets, incl. both Zapier–LinkedIn copies | Blocked
Webinar Request | 2 open tickets | In Progress
SFDC Campaigns only (multiple) | 2 open tickets | In Progress
Form Request | 2 open tickets | In Progress
Reporting / List Upload / Issues | 1 each | In Progress
No Project Type set | 17 open tickets — largest single bucket | At Risk
Source: Asana [MOPs] Intake, Project Type on 57 open top-level tickets
15

## Slide 16
LOOK AHEAD
Incomplete Tickets
TICKET | ASSIGNEE | MISSING INFO | PRIORITY
Meta Lead Forms to Salesforce integration | Jennifer Schroback | Urgent, Out-of-SLA=Yes, due Sep 18 — 27 days overdue, still just "Assigned" — never escalated | Urgent
Zapier integration – LinkedIn (copy 1) | Unassigned | No stated block reason — Blocked 276 days | Medium
Zapier integration – LinkedIn (copy 2, duplicate) | Jennifer Schroback | Duplicate of copy 1, In Progress, same integration | Medium
(blank — no name) | Unassigned | Name, notes, every custom field null — 21 days old, zero activity | —
EMEA – GLAM/BASE campaign – Behaviour score<50 | Felipe Tencio | Requestor (Priyanka Shiva) awaiting test-email/preview approval | —
[Event Name] Pre Event Marketing Emails | Unassigned | Promo copy never supplied — Aayushi's ask unanswered ~94 days | —
Optimize Starter upon ACP Renewal – Email Cadence | Karen Plant | Awaiting a 2026-priorities decision — open ~14 months | —
Create contact list (Drupal/Smarter Content ICP) | Unassigned | Requester never answered which data source/fields are needed — ~8.5 months | —
Source: Asana get_task_stories (notes), MOPS-Status in (Blocked, Waiting for Feedback, Require Information/Description) + the one Urgent out-of-SLA ticket
16

## Slide 17
LOOK AHEAD
Data Hygiene & Recommendations
ZERO-MEMBER CAMPAIGN (5+ BD OLD) | DETAIL
All_DemandGen_CC_LinkedIn Ads for DAM_2026-Q4 | 0 members, 7 business days old
evt_acquia holiday party boston_na_dc_2026-q4 | 0 members — event ran Oct 14 with nothing logged
Naming convention: 6 of 25 new campaigns (24%) match Region_Channel_Product_Description_YYYY-Qn exactly. 7 more use a close variant (NA_Evt_..._26_Q4 — abbreviated channel, no hyphen before Q4). Advisory only.
Recommendations
•
Escalate the Meta Lead Forms integration now — it's Urgent, flagged Out-of-SLA, 27 days overdue, and still sitting at "Assigned." Per the SOP this should already be with a VP/Director, not in queue.
•
Revisit the 1-business-day SFDC-campaign-creation SLA: 4 of 4 single/multiple-campaign completions this week took 4–7 business days. Either the target needs resourcing to be realistic, or the intake-to-build handoff has a specific, fixable delay — worth a root-cause pass before next week.
•
Close the 2 zero-member campaigns (LinkedIn Ads for DAM, Acquia Holiday Party Boston) — fixing them unlocks response reporting for a live-this-week event and an active ad campaign.
Source: Salesforce Campaign SOQL + .claude/skills/campaign-naming/SKILL.md convention
17

## Slide 18
Questions?
Next Review: October 22, 2026 | Lead: Aayushi Sharma

## Slide 19
APPENDIX
Data & Image Sources
•
Asana — [MOPs] Intake (project 1205660951274722): get_project, get_tasks (completed_since 2026-10-08, paginated, 167 records), get_task_stories (2 tickets) — queried 2026-10-15. No gaps.
•
Salesforce — soqlQuery against Campaign (CreatedDate/StartDate LAST_N_DAYS:7, 25 records) — queried 2026-10-15. No gaps; CampaignMember status breakdown not pulled this run (not needed — no status-scaffolding question raised).
•
Jira (Atlassian MCP) — searchJiraIssuesUsingJql, project = MOPS AND updated >= -7d (4 records) — queried 2026-10-15. No gaps.
•
Google Drive upload — NOT attempted. Deck is 68,275 bytes (91,036 base64 chars → ~350K output tokens at the measured ~3.85 tokens/base64-char rate) — the same hard output-token ceiling confirmed every week since 2026-07-23 (12th consecutive week). Deck built locally only.
•
Known board gaps (not fabricated around): Priority is null on 54 of 57 open top-level tickets (95%); no Region/Requesting-Team field is populated anywhere on the board; pipeline/won-opportunity fields lag new campaigns by design.
•
No external images used — all visuals are native PowerPoint shapes (bars, cards, tables) per the brand style guide.
19